Minutes of Meeting (MoM)

Project Title: Local Learner Corpus for Undergraduate Writing
Team Number: 4
Client / Sponsor: Michael F. Thomas
Mentor(s): Parteek Kumar
Date: 2/12/2026
Time: 8:00am-9:00am
Location / Platform (Zoom/Office/etc.): Zoom
Participants (Team & Client): Justin, Jacob, Jim, Michael

Meeting Number / Version: 2
1. Agenda

- Item 1: Expand on requirements

- Item 2: What to prioritize

- Item 3: Stakeholders

2. Key Discussion Points

- Need to redact student names and student id, along with professor names

- Standardize output file into txt files

- Who are stakeholders: grad students. Faculty, director of composition

3. Decisions Made

- Prioritize creating file de-identifier first

- Need to create AntConc features, plus annotation and data visualization

- No need to create n-gram/collocate feature

4. Action Items / Responsibilities

- Task: Write System and De-identifier Functional Requirements | Assigned To: Justin | Deadline: 2/16/2026| Priority: 0

- Task: Write Use Cases | Assigned To: Jim | Deadline: 2/16/2026 | Priority: 0

- Task: Write System Functions Functional Requirements | Assigned To: Jacob | Deadline: 2/16/2026 | Priority: 0

5. Client Feedback / Clarifications

- What to carry over from AntConc

- Files stored in One Drive

6. Next Steps & Follow-Up

- Deliverables before next meeting: Share progress on Requirements and Specifications Document

- Next meeting scheduled on: 2/19/2026

- Agreed communication channel: Zoom or Email

Prepared By: Jim Kino
Date of Circulation: 2/12/2026