CPT_S 421_Project_ENG_DATA
Justin Moos, Jim Kino, Jacob Madison

---
Sprint Objectives
Completing the de-identification tool
  - Essential for the corpus website

---
Feature Implementation
Jacob
  - Base prototype with basic functionalities (select files, basic redaction logic)
Jim
  - Destination selection and cross-platform
Justin
  - Several edge cases regarding redaction

---
Figma prototype and client feedback
Name/ID inputs
File naming
Selecting files for redaction
Selecting destination directory
"DE-IDENTIFY"

---
Kanban Overview & team contributions
Jim
Working on getting the tool running on  MAC OS
Outputting files as Txt
Selecting Destination Folder
Jacob
Base prototype
File naming and organization
Adding files to the program for editing
Built the executable for the program
Justin
Working on edge cases for censoring content
Worked on redaction logic
Patches and other small errors in the code

---
Documentation of system architecture, database, user interface, and testing plan docs
UI design
Simple
Only a few buttons

---
Use of AI
GenAI was used for brainstorming ideas and helping with code correction and implementation of key functions of the censoring tool

---
Sprint achievements and challenges
Accomplishments
  - De-identification tool complete
  - Solid idea/foundation for the corpus website
Challenges
  - Making the application cross-platform has been a struggle
    - Try to test/run it on VMs

---
Next Steps
Upcoming tasks
  - Development of the corpus website
  - Linking everything to WSU
  - Figuring out the database/storage of the redacted student writings
Retrospective
  - Good: completion of roughly 50% of the project (de-identification tool)
Client feedback taken
  - Various features implemented that they wanted

---
Conclusion