Minutes of Meeting (MoM)

Project Title: Local Learner Corpus for Undergraduate Writing
Team Number: 4
Client / Sponsor: Michael F. Thomas
Mentor(s): Parteek Kumar
Date: 3/26/2026
Time: 8:00am-9:00am
Location / Platform (Zoom/Office/etc.): Zoom
Participants (Team & Client): Justin, Jacob, Jim, Michael

Meeting Number / Version: 5
1. Agenda

- Item 1: Get client to test program

- Item 2: Get feedback on website

- Item 3: Next steps

2. Key Discussion Points

- Let client test program himself

- Things to improve on for the website

- Data visualization of corpus

3. Decisions Made

- Continue working on website

- What visualizations are useful (concordance hits visualization of both text and annotations, frequency graph of text/annotation, word cloud)

4. Action Items / Responsibilities

- Task: Ensure compatibility with mac | Assigned To: All | Deadline: 4/2/26 | Priority: 0

- Task: Add functionality to website | Assigned To: All | Deadline: 4/2/26 | Priority: 0

- Task: Refine website UI | Assigned To: All | Deadline: 4/2/26 | Priority: 0

5. Client Feedback / Clarifications

- Voyant-tools.org for data visualization examples

7. Next Steps & Follow-Up

- Deliverables before next meeting: website prototype

- Next meeting scheduled on: 4/2/26

- Agreed communication channel: Email, Zoom

Prepared By: Jim Kino
Date of Circulation: 3/26/2026