Minutes of Meeting (MoM)

Project Title: Local Learner Corpus for Undergraduate Writing
Team Number: 4
Client / Sponsor: Michael F. Thomas
Mentor(s): Parteek Kumar
Date: 4/9/2026
Time: 8:00am-9:00am
Location / Platform (Zoom/Office/etc.): Zoom
Participants (Team & Client): Justin, Jacob, Jim, Michael

Meeting Number / Version: 7
1. Agenda

- Item 1: Get client to test program

- Item 2: Get feedback on website

- Item 3: Next steps

2. Key Discussion Points

- Let client test program himself

- Things to improve on for the website

3. Decisions Made

- Continue working on website

4. Action Items / Responsibilities

- Task: Add upload files feature| Assigned To: Justin | Deadline: 4/23/26 | Priority: 0

- Task: Add annotation feature| Assigned To: Jim | Deadline: 4/23/26 | Priority: 0

- Task: Add keyword search feature| Assigned To: Jacob | Deadline: 4/23/26 | Priority: 0

- Task: Refine website UI | Assigned To: All | Deadline: 4/23/26 | Priority: 0

5. Client Feedback / Clarifications

- Cause of error: Unknown after multiple tests with names to redact, crashes after starting redaction

- Test updated version: Certain files give error, others seem to have no redaction

- Test updated version: Last, First format shows no redaction

- Updated program, redaction works

- Need to redact last name page number, middle initials

7. Next Steps & Follow-Up

- Deliverables before next meeting: continue updating program, developing website prototype

- Next meeting scheduled on: 4/16/26

- Agreed communication channel: Email, Zoom

Prepared By: Jim Kino
Date of Circulation: 4/9/2026