Minutes of Meeting (MoM)

Project Title: Local Learner Corpus for Undergraduate Writing
Team Number: 4
Client / Sponsor: Michael F. Thomas
Mentor(s): Parteek Kumar
Date: 3/05/2026
Time: 8:00am-9:00am
Location / Platform (Zoom/Office/etc.): Zoom
Participants (Team & Client): Justin, Jacob, Jim, Michael

Meeting Number / Version: 4
1. Agenda

- Item 1: Demo new updates de-identifier app

- Item 2: Get feedback

- Item 3: Next steps

2. Key Discussion Points

- Demoed new features of app

- Things to improve on for the application

- Create executable for the app so client can test it

3. Decisions Made

- Refine app functions, edge cases for deidentification

- Ensure compatibility with mac and windows

- Create executable

4. Action Items / Responsibilities

- Task: Refine app functions | Assigned To: All | Deadline: End of sprint 2 | Priority: 0

- Task: Create executable | Assigned To: All | Deadline: 3/10/26 | Priority: 0

- Task: Ensure compatibility with mac and windows | Assigned To: All | Deadline: 3/10/26 | Priority: 0

5. Client Feedback / Clarifications

- None

7. Next Steps & Follow-Up

- Deliverables before next meeting: De-identifier prototype

- Next meeting scheduled on: 3/10/26

- Agreed communication channel: Email, Zoom

Prepared By: Jim Kino
Date of Circulation: 3/5/2026