## Slide 1
Sprint 4 Demo
Local Learner Corpus and Analytics Web App
04-SP26-FA26-ENG-DATA | Justin Moos, Jim Kino, Jacob Madison

## Slide 2
1
Introduction
Project Overview
Name: Local Learner Corpus and Analytics Web App
Purpose: Safely review, redact, and manage a repository of redacted student papers where professors can log in and review papers on the analytical web app.
Sprint 4 Goals
Complete patches on de-identification tool
Complete 80% of the project (75% of website)
Finding a web hosting service
Notes: Give a clear overview of the project (name, purpose, primary focus). Summarize Sprint 4 goals and how they contribute to the overall project.

## Slide 3
2
Sprint Objectives
01
Determine Host for Website: GitHub web hosting
02
03
Complete patches on de-identification tool: Dismiss invalid file type error messages
Complete 80% of website functionalities: KWIC and Annotation features implemented
Notes: Clearly outline the main objectives set for Sprint 4.

## Slide 4
7
Responsible Use of AI
AI Usage & Impact
Tools used: Claude Code, Gemini, and Claude
Used for: Coding, Documentation, Bug fixes
Improvements enabled: Difficult bugs that were too complicated to fix
Limitations & Accountability
Errors observed: None
How we verified/refined: We verified the code by testing it
Notes: Disclose GenAI tools used, how they supported tasks, and improvements. Note limitations/errors, how output was verified, and reaffirm team accountability.

## Slide 5
8
Achievements & Challenges
Achievements
Determined Website Host
Updated Annotation feature based on client feedback
Updated KWIC feature
Features 80% completed
Challenges & Solutions
Had to go over various webhost options and choose best option based on price, complexity, and FERPA compliance requirements
Progress from Sprint 3
Website functionality first implemented in Sprint 3 was completed based on input from the client
De-identifier app was updated based on feedback from stakeholder demonstration
Notes: Summarize major accomplishments, challenges (technical or communication) and how they were/will be addressed, and how Sprint 4 improved on Sprint 3.

## Slide 6
9
Next Steps & Retrospective
Sprint 5 Plan
Get the website and redactor set up on a web service
Login & File uploading
Website features working
Improved word cloud
Retrospective
Went well: Redaction tool and testing
Could improve: Website Interface
Changing: no current changes to plans
Client Feedback
Redaction tool updates to error display and added failed redaction summary message.
Notes: Outline Sprint 5 objectives/tasks. Reflect on what went well, what to improve, and approach changes. Mention actions taken from client feedback.

## Slide 7
Thank You!
Notes: Recap key points, thank stakeholders and viewers, invite questions or feedback.