CPTS_421_Project ENG_DATA
Justin Moos, Jim Kino, Jacob Madison

---
Sprint Objectives
Collect client requirements and features
Build use cases, functional, and non-functional requirements
Decide on coding methods and tools
Start developing the program

---
Requirements Gathering Process
Asking the client to show us their existing process
6 meetings
Key requirements:
  - De-identification tool
  - Local Corpora web app
  - Database

---
User Stories
US-1: De-identify files
Need to follow FERPA and IRB requirements
Ensure files are anonymous
US-6: Annotation
Client request
Creates notes and quick analysis from a glance

---
Use Cases, and UML Diagrams
De-identification Tool
One main function with many inputs
Website
Flow of how users can use each feature
  - Register/Login
  - Corpus
  - Analysis

---
Installation and Evaluation of Existing Solution
Existing Solution:
  - Manual deletion of student identity
  - Online corpora
  - AntConc

---
Skills Identification and Learning Process
Jacob:
  - How to use AntConc
Justin:
  - AntConc
Jim:
  - AntConc

---
Sprint Achievements and Challenges
Requirements gathered
Sprint 1 documentation created
Challenges:
  - Requirements were hard to grasp at first. After several meetings with the client, we understood what they wanted

---
Responsible Use of AI
Using AI in a way the benefits and accelerates the development of the application.
  - Ideas for use cases
  - Checking for possible coding mistakes
Asking questions and not asking for answers to every problem we run into.
  - Hints to what may be missing
Not over-relying on AI to build the entire project
  - Google problems and or functions(geeksforgeeks)
  - Not needed for every single thing

---
Next Steps
Develop the de-identification application
Retrospective:
  - Meetings happened very frequently
  - Meetings were productive

---
Conclusion