Minutes of Meeting (MoM)

Project Title: Local Learner Corpus for Undergraduate Writing
Team Number: 4
Client / Sponsor: Michael F. Thomas
Mentor(s): Parteek Kumar
Date: 9/11/2026
Time: 1:00pm-2:00pm
Location / Platform (Zoom/Office/etc.): Zoom
Participants (Team & Client): Justin, Jim, Michael

Meeting Number / Version: 10
1. Agenda

- Item 1: Discuss what to work on this semester

- Item 2: Review results of client’s demonstration of redactor app

- Item 3: Discuss how the website server will be hosted

2. Key Discussion Points

- Redactor app worked well during demonstration

  - Invalid filetypes cause mass error so need to implement method of skipping all error messages

- Look into various hosts for website: Google, GitHub

  - Primary concern: Security concerns of uploaded data

- Names in references may end up getting redacted

3. Decisions Made

- Continue working on website features

  - Create log in so only professors can access website

- Add ability to skip all error messages for invalid filetypes

  - Ignore certain file types: videos, powerpoint, etc

- Look into references potentially getting redacted

4. Action Items / Responsibilities

- Task: Continue looking into web hosts | Assigned To: All | Deadline: 9/14/26 | Priority: 0

- Task: Add ability to skip error messages/ignore certain filetypes | Assigned To: All | Deadline: 9/14/26 | Priority: 1

5. Client Feedback / Clarifications

- Overall redaction worked well other than the few issues discussed

6. Next Steps & Follow-Up

- Deliverables before next meeting: Update redactor, look more into web hosts

- Next meeting scheduled on: 9/14/26

- Agreed communication channel: Email, Zoom

Prepared By: Jim Kino
Date of Circulation: 9/11/2026